PERIPATETICWARE

Unintegrated Components — Integration Catalog

May 26, 2026

Cross-reference of all spec/delivery files against current codebase

| NEEDS DEPLOYMENT | PARTIALLY INTEGRATED | DB ONLY / NEEDS FRONTEND | SPEC ONLY / NOT BUILT | IN CODEBASE |
| --- | --- | --- | --- | --- |

# Executive Summary

This document catalogs every component, feature, and file described in the 19 delivery/spec documents you provided, cross-referenced against what currently exists in the peripateticware codebase. Each group identifies what files need to be added or wired up, and provides step-by-step integration instructions.

10 Integration Groups Found:

| A. Phase 5-7 Backend | 4 Python files + 6 jurisdiction JSON configs NOT deployed. Privacy routes and multi-backend location service are missing. |
| --- | --- |
| B. Student Activity Preview | StudentActivityPreview.tsx + ActivityBuilderWithPreview.tsx not in components dir. Teacher activity builder has no live preview. |
| C. Phase 6 Backend | asr_service.py and backend student route missing. student_models.py exists. Frontend Phase 6 components mostly present. |
| D. Phase 7 Student-Initiated | FieldNoteEditor + SelfProjectView exist. 9 more components + 9 pages + 8 DB tables not yet built. |
| E. V2 Rubric System | 5 teacher-centered assessment components + 9 DB tables entirely unbuilt. High-value feature. |
| F. V2 Taxonomy System | 11 DB tables for customizable frameworks not created. Bloom's/Marzano still hardcoded. |
| G. Discovery Activity Type | 9 DB columns confirmed added by migration. Frontend DiscoveryActivityForm + DiscoveryTaskView + backend submissions route missing. |
| H. Admin Panel Enhancement | AdminPanel.tsx with .env editor + LLM test panel not integrated. Spec uses different path (web/) than your app (frontend/). |
| I. V3 Deployment Scripts | Interactive setup wizard scripts + multi-cloud docker-compose files not present. Dev/prod docker-compose.dev.yml exists. |
| J. Mobile App (React Native) | android/ directory and app.json exist at root, but no mobile/ directory. Expo React Native setup is incomplete. |

Group A — Phase 5-7 Backend Files NEEDS DEPLOYMENT 4 Python files + 6 jurisdiction JSON configs ready to copy. Privacy routes missing entirely.

### What Needs to be Added

| File / Component | Destination Path | Status |
| --- | --- | --- |
| database_MERGED_COMPLETE.py | backend/models/database.py (REPLACE) | PARTIAL |
| config_UPDATED_COMPLETE.py | backend/core/config.py (REPLACE) | PARTIAL |
| privacy_locations_FIXED_COMPLETE.py | backend/routes/privacy_locations.py (NEW) | NO |
| multi_backend_location_service_COMPLETE.py | backend/services/multi_backend_location_service.py (NEW) | NO |
| gdpr_eu.json | backend/config/jurisdictions/gdpr_eu.json (NEW) | NO |
| coppa_us.json | backend/config/jurisdictions/coppa_us.json (NEW) | NO |
| ccpa_california.json | backend/config/jurisdictions/ccpa_california.json (NEW) | NO |
| pipeda_canada.json | backend/config/jurisdictions/pipeda_canada.json (NEW) | NO |
| lgpd_brazil.json | backend/config/jurisdictions/lgpd_brazil.json (NEW) | NO |
| pdpa_singapore.json | backend/config/jurisdictions/pdpa_singapore.json (NEW) | NO |

### Existing State

backend/routes/privacy.py exists but is a minimal stub. backend/services/wikimedia_service.py exists but is NOT the multi-backend location service from Phase 7. The config/jurisdictions/ directory does not exist — only an empty backend/config/ directory.

### Integration Steps

- Back up existing files: backend/models/database.py and backend/core/config.py

- Copy the 4 merged Python files to their destinations (see table above)

- Create directory: mkdir backend/config/jurisdictions && mkdir backend/config/jurisdictions/pending

- Copy all 6 JSON jurisdiction files into backend/config/jurisdictions/

- Register the new router in backend/main.py:
  from routes.privacy_locations import router as privacy_locations_router
  app.include_router(privacy_locations_router, prefix="/api/v1", tags=["privacy", "locations"])

- Add to .env:
  PRIVACY_CONFIG_DIR=./backend/config/jurisdictions
  ACTIVE_JURISDICTION=gdpr_eu
  LOCATION_BACKEND=openstreetmap,nominatim,wikidata,wikipedia
  ENABLE_LOCATION_CACHE=true
  LOCATION_CACHE_TTL_HOURS=168

- Run: docker-compose exec fastapi alembic upgrade head

- Test: GET /api/v1/privacy/jurisdictions should return the 6 loaded configs

Source: INDEX_ALL_FILES.md, COMPLETE_FILE_DEPLOYMENT_READY.md. Estimated time: 30 minutes.

Group B — Student Activity Preview Components NEEDS DEPLOYMENT Side-by-side teacher/student preview during activity building. Files were delivered but not copied into the app.

### What Needs to be Added

| File / Component | Destination Path | Status |
| --- | --- | --- |
| StudentActivityPreview.tsx | frontend/src/components/StudentActivityPreview.tsx (NEW) | NO |
| ActivityBuilderWithPreview.tsx | frontend/src/components/ActivityBuilderWithPreview.tsx (NEW) | NO |

### What These Do

ActivityBuilderWithPreview.tsx replaces ActivityBuilder.tsx with a side-by-side layout: the activity creation form on the left, a live StudentActivityPreview on the right. As the teacher fills in the form, the preview updates in real time showing exactly what students will see. It adds a "Phases" tab to write custom phase briefs (Orient / Inquiry / Reflect).

### Integration Steps

- Copy StudentActivityPreview.tsx to frontend/src/components/

- Copy ActivityBuilderWithPreview.tsx to frontend/src/components/

- Update frontend/src/types/teacher.ts — add to the Activity interface:
  phase_1_brief?: string;
  phase_2_brief?: string;
  phase_3_brief?: string;

- In frontend/src/pages/ActivityDetailPage.tsx, change the import:
  // FROM:  import ActivityBuilder from '../../components/ActivityBuilder';
  // TO:    import ActivityBuilderWithPreview from '../../components/ActivityBuilderWithPreview';
  // In JSX: <ActivityBuilderWithPreview activity={...} onSave={...} onCancel={...} showPreview={true} />

- (Optional) Update the backend Activity model and run a migration to persist the 3 phase_brief fields

- Test: navigate to /teacher/activities/new — the right panel should show a student preview

Source: DELIVERY_SUMMARY.md. Estimated time: 30-60 minutes.

Group C — Phase 6 Backend Files PARTIALLY INTEGRATED Student evidence capture backend. Models exist; ASR service and dedicated student route may be missing.

### Current State

backend/models/student_models.py EXISTS. backend/routes/student_activities.py EXISTS (check if it has the 12 endpoints from the Phase 6 spec). backend/services/audio_service.py EXISTS but may not be the full asr_service.py with Whisper-on-Ollama transcription. No backend/schemas/student.py was found.

### Files to Verify / Add

| File / Component | Destination Path | Status |
| --- | --- | --- |
| student_models.py (Phase 6) | backend/models/student_models.py | YES |
| asr_service.py (Whisper+Ollama) | backend/services/asr_service.py | PARTIAL |
| student.py (routes) | backend/routes/student.py or student_activities.py | PARTIAL |
| schemas/student.py | backend/schemas/student.py (NEW) | NO |
| frontend hooks/index.ts | frontend/src/hooks/index.ts | NO |
| frontend types/student.ts | frontend/src/types/student.ts | NO |

### Frontend Phase 6 Components — Verified Present

AudioCapture.tsx, AudioRecorder.tsx, CaptureToolbar.tsx (student/), EvidencePortfolio.tsx, InquiryInterface.tsx, NotebookEntry.tsx, ProgressDashboard.tsx, CollaborationWorkspace.tsx — all exist in frontend/src/components/student/.

### Integration Steps

- Open backend/routes/student_activities.py and verify it covers: capture upload, capture list, notebook CRUD, portfolio assembly, competency tracking, offline sync endpoints

- Compare backend/services/audio_service.py against Phase 6 spec — should have Whisper-on-Ollama primary + OpenAI/Claude fallback pattern

- If schemas/student.py is missing, create it with Pydantic models for StudentCapture, StudentNotebook, and related schemas

- Create frontend/src/types/student.ts with TypeScript types for StudentCapture, Notebook, Portfolio, Competency

- Create frontend/src/hooks/index.ts with useCapture, useNotebook, useProgress, useOfflineSync hooks that call the API service

Source: DELIVERY_README_studentView.md. Estimated time: 2-4 hours.

Group D — Phase 7 — Student-Initiated Activities PARTIALLY INTEGRATED Field Notes, Self-Projects, Peer Projects, and Audio playback. Some components exist; DB tables and many pages missing.

### Components — Verified Present

| File / Component | Destination Path | Status |
| --- | --- | --- |
| FieldNoteEditor.tsx | frontend/src/components/student/ | YES |
| SelfProjectView.tsx | frontend/src/components/student/ | YES |
| FieldNoteReview.tsx (teacher) | frontend/src/components/teacher/ | YES |
| AudioRecorder.tsx | frontend/src/components/student/ | YES |
| AudioCapture.tsx | frontend/src/components/student/ | YES |

### Components — Missing

| File / Component | Destination Path | Status |
| --- | --- | --- |
| AudioPlayer.tsx | frontend/src/components/student/ (NEW) | NO |
| FieldNoteCard.tsx | frontend/src/components/student/ (NEW) | NO |
| FieldNoteList.tsx | frontend/src/components/student/ (NEW) | NO |
| FieldNoteShareModal.tsx | frontend/src/components/student/ (NEW) | NO |
| SelfProjectCard.tsx | frontend/src/components/student/ (NEW) | NO |
| SelfProjectEditor.tsx | frontend/src/components/student/ (NEW) | NO |
| PeerProjectCard.tsx | frontend/src/components/student/ (NEW) | NO |
| PeerProjectBuilder.tsx | frontend/src/components/student/ (NEW) | NO |
| PeerProjectPreview.tsx | frontend/src/components/student/ (NEW) | NO |
| PeerProjectResponseView.tsx | frontend/src/components/student/ (NEW) | NO |
| PeerProjectAuthorDashboard.tsx | frontend/src/components/student/ (NEW) | NO |

### Pages — Missing (all need routes added to App.tsx too)

| File / Component | Destination Path | Status |
| --- | --- | --- |
| FieldNotesPage.tsx | frontend/src/pages/ → route: /student/field-notes | NO |
| FieldNoteDetailPage.tsx | frontend/src/pages/ → route: /student/field-notes/:id | NO |
| SelfProjectsPage.tsx | frontend/src/pages/ → route: /student/self-projects | NO |
| SelfProjectDetailPage.tsx | frontend/src/pages/ → route: /student/self-projects/:id | NO |
| PeerProjectsPage.tsx | frontend/src/pages/ → route: /student/peer-projects | NO |
| PeerProjectBuilderPage.tsx | frontend/src/pages/ → route: /student/peer-projects/new | NO |
| PeerProjectDetailPage.tsx | frontend/src/pages/ → route: /student/peer-projects/:id | NO |
| TeacherFieldNoteReviewPage.tsx | frontend/src/pages/ → route: /teacher/field-notes | NO |
| TeacherPeerProjectReviewPage.tsx | frontend/src/pages/ → route: /teacher/peer-projects | NO |

### Database Tables — Missing (require Alembic migration)

student_field_notes, student_self_projects, student_field_note_captures, student_peer_projects, peer_project_example_captures, peer_project_responses, peer_project_response_captures, class_settings — 8 tables total.

### Integration Order

- Phase 7a (Audio, ~1 week): Build AudioPlayer.tsx. Wire CaptureToolbar to show audio button. Set AUDIO_ENABLED=true in .env. Backend: validate audio uploads, add stream endpoint.

- Phase 7b (Field Notes, ~2 weeks): Add DB models to database.py and migrate. Create API routes in backend/routes/. Build missing FieldNote* and SelfProject* components. Create pages + wire routes in App.tsx.

- Phase 7c (Peer Projects, ~2 weeks): Add peer project DB tables and migrate. Build PeerProject* components and pages. Add TeacherApprovalDashboard widgets. Wire ClassSettings API.

Source: PHASE7_STUDENT_INITIATED_ACTIVITIES_SPEC.md. Total estimate: 5 weeks / 183 hours.

Group E — V2 — Teacher-Centered Rubric System SPEC ONLY - NOT BUILT Teachers upload their own rubrics, assess student evidence, and track portfolio growth. High-value feature, fully specced but zero code written.

### Frontend Components — All Missing

| File / Component | Destination Path | Status |
| --- | --- | --- |
| RubricBuilder.tsx | frontend/src/components/teacher/ (NEW) | NO |
| EvidenceAssessmentPanel.tsx | frontend/src/components/teacher/ (NEW) | NO |
| StudentPortfolio.tsx | frontend/src/components/student/ (NEW) | NO |
| CriterionScoringWidget.tsx | frontend/src/components/teacher/ (NEW) | NO |
| PortfolioProgressChart.tsx | frontend/src/components/student/ (NEW) | NO |

### Database Tables — All Missing (9 tables)

teacher_rubrics, rubric_criteria, rubric_performance_levels, student_evidence_rubric_assessments, assessment_criterion_scores, student_assessment_portfolios, portfolio_assessment_items, rubric_criterion_taxonomy_mapping (optional), rubric_criterion_standards_mapping (optional).

### New API Endpoints Needed

POST /api/v1/teachers/{id}/rubrics — POST /api/v1/rubrics/{id}/criteria — POST /api/v1/assessments/evidence/{id} — GET /api/v1/portfolios/{id} — POST /api/v1/assessments — GET /api/v1/students/{id}/assessments — POST /api/v1/portfolios — GET /api/v1/portfolios/{id}/insights

### Integration Steps (Phase B — Weeks 15-20 per spec)

- Add 9 rubric DB models to backend/models/database.py (schemas in RUBRIC_SYSTEM_TEACHER_CENTERED_ASSESSMENT.md)

- Run Alembic migration for all 9 tables

- Create backend/routes/rubrics.py with CRUD endpoints

- Create backend/routes/assessments.py with evidence assessment endpoints

- Build RubricBuilder.tsx — file upload + criteria definition UI

- Build EvidenceAssessmentPanel.tsx — teacher scores each criterion against uploaded rubric

- Build CriterionScoringWidget.tsx — embedded in EvidenceAssessmentPanel

- Build StudentPortfolio.tsx — timeline of assessments using same rubric

- Build PortfolioProgressChart.tsx — visualize growth trajectory per criterion

- Wire LLM insights endpoint: POST /api/v1/portfolios/{id}/insights using existing RAG orchestrator

Source: RUBRIC_SYSTEM_TEACHER_CENTERED_ASSESSMENT.md, V2_ENHANCEMENT_SUMMARY.md, README_V2.md. Estimate: 5-6 weeks.

Group F — V2 — Customizable Taxonomy & Standards System SPEC ONLY - NOT BUILT Replace hardcoded Bloom's Taxonomy and Washington standards with a flexible multi-framework system. Marzano, DoK, SOLO, and custom standards per school.

### Current Hardcoded State

The backend currently hardcodes Bloom's taxonomy (6 levels) and Washington EALR standards. The LLM activity generation always targets Bloom's. A teacher in Texas or using Marzano cannot align activities to their framework.

### Database Tables — All Missing (11 tables)

taxonomy_frameworks, taxonomy_levels, standards_frameworks, curriculum_standards (updated), standards_mapping, organizations, user_organizations, organization_framework_preferences, teacher_framework_preferences, taxonomy_framework_versions, standards_framework_versions.

### What Gets Added

Marzano's New Taxonomy (6 levels: Retrieval, Comprehension, Analysis, Knowledge Utilization, Metacognition, Self-System Thinking) is already included in seed_data.json. The setup-taxonomy.ps1 script auto-loads it alongside Bloom's, DoK, and SOLO.

### Integration Steps (Phase A — Weeks 1-14 per spec)

- Add the 11 taxonomy/standards DB models to backend/models/database.py

- Run Alembic migration

- Seed the database: run setup-taxonomy.ps1 (or equivalent bash) to load Bloom's, Marzano, DoK, SOLO, and EALR/TEKS standards from seed_data.json

- Update LLM activity generation service to accept taxonomy_framework_id from request context instead of hardcoding Bloom's level 4

- Add teacher/org framework preference API endpoints

- Frontend: add taxonomy selector to teacher settings and activity builder

Source: TAXONOMY_STANDARDS_CUSTOMIZATION_PLAN.md, README_V2.md. Estimate: 12-14 weeks for full Phase A.

Group G — Discovery / Scavenger Hunt Activity Type DB ONLY - NEEDS FRONTEND 9 DB columns already added via Alembic migration. Teacher creation form, student task view, and submission backend not yet built.

### Database — Already Migrated (confirmed)

The following 9 columns were added to the activities table by an Alembic migration: discovery_mode, discovery_task_description, discovery_location_required, discovery_documentation_requirements, discovery_success_criteria, discovery_difficulty_level, discovery_time_limit_minutes, discovery_location_gps_capture_enabled, discovery_location_sharing_rules. Also: ActivityType enum updated to include DISCOVERY.

### Frontend Components — Missing

| File / Component | Destination Path | Status |
| --- | --- | --- |
| DiscoveryActivityForm.tsx | frontend/src/components/ (NEW) — teacher creates discovery activity | NO |
| DiscoveryTaskView.tsx | frontend/src/components/ (NEW) — student view of discovery task | NO |
| DiscoverySubmission.tsx | frontend/src/components/ (NEW) — student submits evidence | NO |

### Backend Files — Missing

| File / Component | Destination Path | Status |
| --- | --- | --- |
| discovery_service.py | backend/services/discovery_service.py (NEW) | NO |
| submissions.py (route) | backend/routes/submissions.py (NEW) — or extend activities.py | NO |

### Integration Steps

- Create DiscoveryActivityForm.tsx: when teacher selects activity_type=discovery, render two-mode form (location_based vs task_based) with difficulty, time limit, documentation requirements checkboxes, and privacy/GPS settings

- Extend EnhancedActivityBuilder.tsx to detect discovery type and render DiscoveryActivityForm instead of default form

- Create DiscoveryTaskView.tsx: student-facing view showing the discovery task, GPS-based proximity indicator (if location_based), documentation checklist

- Create DiscoverySubmission.tsx: capture form respecting the allowed documentation_requirements flags

- Create backend/services/discovery_service.py with GPS proximity checking logic and evidence validation

- Add submission endpoints to backend/routes/ (POST /api/v1/activities/{id}/submit-discovery)

Source: DISCOVERY_ACTIVITIES_IMPLEMENTATION_GUIDE.md, HANDOFF_DISCOVERY_UI_IMPLEMENTATION.md, DATABASE_INITIALIZATION_GUIDE.md. Estimate: 1-2 weeks.

Group H — Admin Panel Enhancement PARTIALLY INTEGRATED Spec describes a full AdminPanel.tsx with .env editor and LLM test panel. Your app has AdminDashboard.tsx, AdminSettingsPage.tsx, AdminPrivacyConfigPage.tsx but NOT the env editor or LLM testing features.

### What Exists in Your App

frontend/src/pages/AdminDashboard.tsx, AdminSettingsPage.tsx, AdminAuditLogPage.tsx, AdminPrivacyConfigPage.tsx — functional admin pages already present. backend/routes/ does NOT include admin.py (only backend/routes/sessions.py, activities.py, etc.).

### What the Spec Adds (Not Present)

| File / Component | Destination Path | Status |
| --- | --- | --- |
| AdminPanel.tsx (env editor + LLM test) | frontend/src/components/ (NEW) | NO |
| backend/routes/admin.py | backend/routes/admin.py (NEW) | NO |
| Admin DB models (3 tables) | backend/models/ — admin_users, admin_sessions, admin_audit_logs | NO |

### Key Missing Features

.env Variable Editor: view all .env vars grouped by category, toggle encrypted display for sensitive values (DATABASE_URL, API keys), and edit values directly from the UI with persistence back to the .env file.

LLM Provider Test Panel: choose Ollama or Claude, enter a test prompt, see the response + latency. Useful for verifying which LLM is connected and healthy.

### Integration Steps

- Note: spec uses web/src/components/ path — adapt to frontend/src/components/ for your project structure

- Create backend/routes/admin.py with: POST /api/v1/admin/auth/login, GET /api/v1/admin/env, POST /api/v1/admin/env/{key}, POST /api/v1/admin/llm/test, GET /api/v1/admin/health

- Add admin DB models (admin_users, admin_sessions, admin_audit_logs) to backend/models/database.py or a new admin_models.py

- Build AdminPanel.tsx component with EnvEditor and LLMTestPanel sub-components

- Add the admin router to backend/main.py

- Wire AdminPanel into existing AdminDashboard.tsx or AdminSettingsPage.tsx

- SECURITY: Change default admin/admin123 credentials immediately. Generate bcrypt hash for production password.

Source: README_admin.md, FILE_STRUCTURE.txt. Estimate: 1-2 weeks.

Group I — V3 Deployment Infrastructure SPEC ONLY - NOT BUILT Interactive setup wizard + multi-cloud docker-compose configs for home server, AWS, and GCP. Your repo has docker-compose.dev.yml + docker-compose.prod.yml but not the interactive setup scripts.

### What Exists

docker-compose.yml, docker-compose.dev.yml, docker-compose.prod.yml, docker-compose-aws_old.yml (archived), docker-compose-gcp_old.yml (archived) are present. No interactive setup scripts.

### V3 Files — Missing

| File / Component | Destination Path | Status |
| --- | --- | --- |
| setup-interactive.ps1 | project root (NEW) — PowerShell TUI wizard | NO |
| setup-interactive.sh | project root (NEW) — Bash wizard (Linux/Mac) | NO |
| docker-compose.home-server.yml | project root (NEW) — home server overrides | NO |
| docker-compose.aws.yml | project root (NEW) — AWS production overrides | NO |
| docker-compose.gcp.yml | project root (NEW) — GCP production overrides | NO |
| docker-compose.ollama.yml | project root (NEW) — optional GPU Ollama in Docker | NO |
| caddy.example | nginx/ or project root — Caddy reverse proxy config | NO |
| cost-calculator.sh | scripts/ (NEW) — cost estimation tool | NO |
| healthcheck.sh | scripts/ (NEW) — all-services health check | NO |

### V3 Architecture Highlights (from spec)

Batch Processing Default: LLM assessments run at 1 AM UTC (95% cheaper than on-demand). Evidence caching prevents redundant LLM calls. Provider routing: Ollama -> Claude fallback.

Three Deployment Targets: Home server (Docker + Caddy/Cloudflare, $10-50/month), AWS ECS + RDS + S3 ($150-600/month), GCP Cloud Run + Cloud SQL ($200-1000+/month).

### Integration Steps

- Extract the V3 zip package to a staging directory

- Copy setup-interactive.ps1 (and .sh) to project root

- Copy docker-compose.home-server.yml, docker-compose.aws.yml, docker-compose.gcp.yml, docker-compose.ollama.yml to project root

- Run the interactive wizard: .\setup-interactive.ps1 — it will ask your deployment target, environment, optimization profile, and LLM choice, then generate .env and a startup script

- Add batch processing service (batch container) to docker-compose.yml — processes LLM assessments on schedule

- Replace old _old.yml archived files with the new override files

Source: README_V3_COMPLETE.md, V3_DELIVERY_SUMMARY.txt. Priority: Medium (improves ops; not blocking feature dev).

Group J — React Native / Expo Mobile App PARTIALLY INTEGRATED android/ directory and app.json exist at project root (Expo config). No mobile/ directory. Build setup incomplete. QUICK_REFERENCE.md + MOBILE_BUILD_SANDBOX_GUIDE.md describe full Expo + EAS workflow.

### What Exists at Root

android/ (React Native build output or project structure), app.json (Expo app config), package.json (root — may be Expo), node_modules at root. This suggests a React Native/Expo project was initialized at the repo root, not in a mobile/ subdirectory.

### What the Spec Expects

| File / Component | Destination Path | Status |
| --- | --- | --- |
| mobile/ directory | project root (or root is the mobile app) | PARTIAL |
| mobile/.env | Configure EXPO_PUBLIC_API_URL, LLM_PROVIDER | NO |
| eas.json | project root — EAS build configuration | NO |
| .github/workflows/ | GitHub Actions for CI/CD builds | NO |

### Expo Environment Config

Android emulator connects to backend at: EXPO_PUBLIC_API_URL=http://10.0.2.2:8000/api/v1

iOS simulator: EXPO_PUBLIC_API_URL=http://localhost:8000/api/v1

Real device (same WiFi): EXPO_PUBLIC_API_URL=http://192.168.1.X:8000/api/v1

### Key Commands from Spec

npm start — start Expo dev server | npm run android — launch Android emulator | eas build --platform android --build-type preview — build a testable preview APK | eas submit --platform android --track internal — publish to Google Play internal testing

### Integration Steps

- Confirm whether the mobile app lives at repo root (app.json suggests yes) or needs a mobile/ subfolder

- Create mobile/.env (or root .env for Expo) with EXPO_PUBLIC_API_URL, EXPO_PUBLIC_LLM_PROVIDER, EXPO_PUBLIC_AUDIO_ENABLED=true

- Install EAS CLI: npm install -g eas-cli, then eas login and eas init

- Create eas.json with preview and production build profiles

- Install expo-av for native audio recording: npx expo install expo-av

- Verify existing student components (AudioCapture, AudioRecorder, EvidencePortfolio, etc.) work in the React Native context — they may need expo- specific versions of web APIs

- Set up GitHub Actions: add .github/workflows/test.yml to run npm test on every push, and .github/workflows/build.yml to trigger EAS builds on main merges

Source: MOBILE_BUILD_SANDBOX_GUIDE.md, QUICK_REFERENCE.md. Estimate: 1 week for setup + ongoing as features are built.

# Integration Priority Summary

Use this table to sequence your integration work. Groups are ordered from lowest effort/highest impact to longer-term investments.

| # | Group | Status | Effort | First Step |
| --- | --- | --- | --- | --- |
| A | Phase 5-7 Backend | Needs Deployment | ~30 min | Copy 4 .py files + 6 JSON configs |
| B | Activity Preview | Needs Deployment | ~1 hr | Copy 2 .tsx files, update import |
| G | Discovery Activities | DB Only | ~1-2 wks | Build 3 frontend components |
| H | Admin Panel Enhance | Partially Integrated | ~1-2 wks | Build AdminPanel.tsx + backend route |
| C | Phase 6 Backend | Partially Integrated | ~2-4 hrs | Add schemas + hooks + verify routes |
| J | Mobile App Setup | Partially Integrated | ~1 wk | Create .env, eas.json, GitHub Actions |
| D | Phase 7 Student-Init | Partially Integrated | ~5 wks | Build AudioPlayer + Peer Project UI |
| I | V3 Deploy Scripts | Spec Only | ~1-2 days | Copy setup scripts + docker overrides |
| E | V2 Rubric System | Spec Only | ~5-6 wks | DB migration + 5 assessment components |
| F | V2 Taxonomy System | Spec Only | ~12-14 wks | DB migration + seed + LLM integration |

Note: Groups A and B require zero new code — only file copying and one import update. Start there for immediate visible impact.

Peripateticware Integration Catalog — Generated May 26, 2026