PERIPATETICWARE

Integration Catalog v2

Built Code Not Yet in the App — Updated with Confirmed Delivery Folder Statuses

Generated: May 26, 2026

Status Legend

| READY TO DEPLOY | Files confirmed in CheckwCoWork delivery folder. Copy paths documented below. |
| --- | --- |
| NEEDS DEPLOYMENT | Files confirmed but still need to be copied to destination paths. |
| SCAFFOLDING EXISTS | API skeletons and DB models exist; UI components incomplete. |
| SPEC ONLY — NOT BUILT | Documented in spec/delivery docs only. No code written yet. |
| SPEC + SEED DATA | Spec documented + seed data JSON provided. No DB models or UI built. |
| DB ONLY — NEEDS FRONTEND | Database migration run. Backend route and frontend UI not yet built. |
| PARTIALLY INTEGRATED | Some files wired up. Additional files needed to complete. |
| BUILT — NOT YET INTEGRATED | Complete working code exists in a delivery folder, not yet in the app. |

⚠️  Path Correction Note

Delivery documents use legacy path conventions that differ from the current app structure. Always apply these mappings when integrating:

| Delivery Docs Say | Actual App Path |
| --- | --- |
| backend/app/routes/ | backend/routes/ |
| backend/app/models/ | backend/models/ |
| backend/app/services/ | backend/services/ |
| backend/app/core/ | backend/core/ |
| web/src/components/ | frontend/src/components/ |
| web/src/pages/ | frontend/src/pages/ |
| web/src/stores/ | frontend/src/stores/ |

# Executive Summary

| # | Group | Status | Effort | Key Action |
| --- | --- | --- | --- | --- |
| A | Phase 5–7 Backend | READY TO DEPLOY | 2–4 hrs | Copy 12 service files from AI-Privacy/services/ |
| B | Student Preview Components | READY TO DEPLOY | 1–2 hrs | Unzip StudentView preview, copy .tsx files |
| C | Phase 6 Backend Routes | READY TO DEPLOY | 1 hr | Copy student.py + asr_service.py from AI-Privacy |
| D | Phase 7 Student Activities | SCAFFOLDING EXISTS | 4–6 wks | UI components + pages need building |
| E | Rubric Assessment System | SPEC ONLY — NOT BUILT | 6–8 wks | No code written — full build required |
| F | Taxonomy & Standards | SPEC + SEED DATA | 3–4 wks | seed_data.json ready; DB models + UI needed |
| G | Discovery Activities | DB ONLY — NEEDS FRONTEND | 2–3 wks | DB migrated; backend route + frontend needed |
| H | Admin Panel Enhancement | READY TO DEPLOY | 2–3 hrs | Copy AdminPanel.tsx + admin routes from delivery |
| I | V3 Deployment Infrastructure | READY TO DEPLOY | 1–2 hrs | Copy docker-compose files + setup scripts |
| J | Mobile App (Student Expo) | PARTIALLY INTEGRATED | 1–2 wks | android/ + app.json exist; build config needed |
| K | Parent Privacy Mobile App | BUILT — NOT YET INTEGRATED | 1–2 wks | Full RN app in AI-Privacy/routes/src/ — not in repo |

| Group A — Phase 5–7 Backend Services |  |
| --- | --- |
| READY TO DEPLOY | AI-Privacy/services/ contains 12 production-grade Python service files including privacy_engine, ASR, vision, RAG, websocket, and sync. All confirmed present on disk. Need to be copied to backend/services/. |

Confirmed Source: C:\Users\pcerd\Desktop\CheckwCoWork\AI-Privacy\services\

| Source File (CheckwCoWork) | Destination in App | Status |
| --- | --- | --- |
| AI-Privacy/services/privacy_engine.py | backend/services/privacy_engine.py | CONFIRMED |
| AI-Privacy/services/asr_service.py | backend/services/asr_service.py | CONFIRMED |
| AI-Privacy/services/audio_service.py | backend/services/audio_service.py | CONFIRMED |
| AI-Privacy/services/vision_service.py | backend/services/vision_service.py | CONFIRMED |
| AI-Privacy/services/embedding_service.py | backend/services/embedding_service.py | CONFIRMED |
| AI-Privacy/services/rag_orchestrator.py | backend/services/rag_orchestrator.py | CONFIRMED |
| AI-Privacy/services/websocket_service.py | backend/services/websocket_service.py | CONFIRMED |
| AI-Privacy/services/sync_engine.py | backend/services/sync_engine.py | CONFIRMED |
| AI-Privacy/services/child_linking_service.py | backend/services/child_linking_service.py | CONFIRMED |
| AI-Privacy/services/email_service.py | backend/services/email_service.py | CONFIRMED |
| AI-Privacy/services/input_normalization_service.py | backend/services/input_normalization_service.py | CONFIRMED |
| AI-Privacy/services/password_reset_service.py | backend/services/password_reset_service.py | CONFIRMED |

Also confirm from AI-Privacy/routes/ (14 Python route files):

| Source File (CheckwCoWork) | Destination in App | Status |
| --- | --- | --- |
| AI-Privacy/routes/activities.py | backend/routes/activities.py | CONFIRMED |
| AI-Privacy/routes/auth.py | backend/routes/auth.py | CONFIRMED |
| AI-Privacy/routes/curriculum.py | backend/routes/curriculum.py | CONFIRMED |
| AI-Privacy/routes/email.py | backend/routes/email.py | CONFIRMED |
| AI-Privacy/routes/health.py | backend/routes/health.py | CONFIRMED |
| AI-Privacy/routes/inference.py | backend/routes/inference.py | CONFIRMED |
| AI-Privacy/routes/linking.py | backend/routes/linking.py | CONFIRMED |
| AI-Privacy/routes/notifications.py | backend/routes/notifications.py | CONFIRMED |
| AI-Privacy/routes/observability.py | backend/routes/observability.py | CONFIRMED |
| AI-Privacy/routes/parent.py | backend/routes/parent.py | CONFIRMED |
| AI-Privacy/routes/projects.py | backend/routes/projects.py | CONFIRMED |
| AI-Privacy/routes/reset.py | backend/routes/reset.py | CONFIRMED |
| AI-Privacy/routes/sessions.py | backend/routes/sessions.py | CONFIRMED |
| AI-Privacy/routes/student.py | backend/routes/student.py | CONFIRMED |

Also confirm model file:

| Source File (CheckwCoWork) | Destination in App | Status |
| --- | --- | --- |
| AI-Privacy/models/database.py | backend/models/database.py (REVIEW before replacing) | CONFIRMED |
| AI-Privacy/main.py | backend/main.py (REVIEW — register new routes) | CONFIRMED |

Integration Steps

- Diff AI-Privacy/main.py against backend/main.py — copy any router includes not already present

- Diff AI-Privacy/models/database.py against backend/models/database.py — merge new model classes; do not replace wholesale

- Copy the 12 service files from AI-Privacy/services/ into backend/services/ (all are new files; check for name collisions first)

- Copy the 14 route files from AI-Privacy/routes/*.py into backend/routes/ (diff activities.py and auth.py which may have diverged)

- Run: pip install -r backend/requirements.txt (new services may have new deps)

- Run database migrations: alembic upgrade head

Estimated effort: 2–4 hours (mostly diff review + conflict resolution)

| Group B — Student Activity Preview Components |  |
| --- | --- |
| READY TO DEPLOY | Peripateticware-student-preview.zip in StudentView delivery folder contains side-by-side teacher/student activity preview React components. Not currently in the app. |

Source: C:\Users\pcerd\Desktop\CheckwCoWork\StudentView\peripateticware-student-preview.zip

| Source File (CheckwCoWork) | Destination in App | Status |
| --- | --- | --- |
| peripateticware-student-preview.zip → ActivityPreview.tsx | frontend/src/components/ActivityPreview.tsx | CONFIRMED |
| peripateticware-student-preview.zip → StudentView.tsx | frontend/src/components/StudentView.tsx | CONFIRMED |
| peripateticware-student-preview.zip → PreviewPane.tsx | frontend/src/components/PreviewPane.tsx | CONFIRMED |

Note: frontend/src/components/ActivityPreview.tsx currently exists as a STUB (renders 'Activity Preview Stub'). The delivery zip replaces it with the real implementation.

Integration Steps

- Extract peripateticware-student-preview.zip

- Copy .tsx files into frontend/src/components/ (replace existing stubs)

- Verify imports in ActivityBuilder.tsx reference the new component correctly

- Run: npm run type-check from frontend/ to verify no TypeScript errors

Estimated effort: 1–2 hours

| Group C — Phase 6 Backend — Student Routes & ASR Service |  |
| --- | --- |
| READY TO DEPLOY | student.py (16 KB) and asr_service.py (23 KB) both confirmed in AI-Privacy/routes/ and AI-Privacy/services/. These are covered in Group A above but called out separately due to Phase 6 specificity. |

| Source File (CheckwCoWork) | Destination in App | Status |
| --- | --- | --- |
| AI-Privacy/routes/student.py (16,187 bytes) | backend/routes/student.py | CONFIRMED |
| AI-Privacy/services/asr_service.py (23,323 bytes) | backend/services/asr_service.py | CONFIRMED |

student.py provides dedicated student evidence submission, portfolio retrieval, and activity engagement endpoints distinct from the existing student_activities.py router. asr_service.py provides Whisper + Ollama speech-to-text for audio evidence capture.

Integration Steps (Phase 6 specific)

- Copy student.py to backend/routes/student.py (file is new — student_activities.py is a different router)

- Copy asr_service.py to backend/services/asr_service.py

- In backend/main.py add: from routes.student import router as student_router and app.include_router(student_router, prefix='/api/v1')

- Verify Whisper dependency: pip install openai-whisper (or whisper-faster if using GPU)

- Update PHASE6_AUDIO_CAPTURE_ENABLED flag in .env if using feature flag gating

Estimated effort: 1 hour

| Group D — Phase 7 — Student-Initiated Activities |  |
| --- | --- |
| SCAFFOLDING EXISTS | PHASE7_PERIPATETICWARE_SPEC contains DB model stubs, API endpoint skeletons, and audio component designs. Not a complete buildable UI — significant frontend development required. |

| Source File (CheckwCoWork) | Destination in App | Status |
| --- | --- | --- |
| PHASE7_PERIPATETICWARE_SPEC/models/ | backend/models/ (DB model stubs) | PARTIAL |
| PHASE7_PERIPATETICWARE_SPEC/routes/student_projects.py | backend/routes/student_projects.py | PARTIAL |
| PHASE7_PERIPATETICWARE_SPEC/audio_components/ | frontend/src/components/audio/ | PARTIAL |
| PHASE7_PERIPATETICWARE_SPEC/pages/ | frontend/src/pages/ (4 pages designed) | PARTIAL |

What Exists vs. What Needs Building

- EXISTS: DB schema stubs for FieldNote, SelfProject, PeerProject, AudioCapture tables

- EXISTS: API endpoint signatures for student_projects router (not implemented)

- EXISTS: Audio component design specifications with event handler signatures

- NEEDS BUILDING: All React page components (FieldNotePage, SelfProjectPage, PeerProjectPage, AudioReviewPage)

- NEEDS BUILDING: Zustand store slice for student projects

- NEEDS BUILDING: React Router routes wired into App.tsx

- NEEDS BUILDING: Full API route implementations (CRUD for each type)

Estimated effort: 4–6 weeks. Recommend building after Groups A, B, C, H, I are deployed.

| Group E — V2 — Teacher-Centered Rubric Assessment System |  |
| --- | --- |
| SPEC ONLY — NOT BUILT | Fully documented in RUBRIC_SYSTEM_TEACHER_CENTERED_ASSESSMENT.md. No implementation code found in any delivery folder. High-value feature but requires full build from scratch. |

Spec Coverage (No Code Written)

- RubricUploadPage.tsx — teachers upload their own rubric files (PDF/DOCX/image)

- RubricEditorPage.tsx — structured rubric creation with criteria rows and level columns

- EvidenceAssessmentPage.tsx — teacher reviews student evidence alongside rubric

- PortfolioGrowthPage.tsx — longitudinal view of student achievement across rubric criteria

- Backend: rubric_parser.py (extract criteria from uploaded files via LLM)

- Backend: assessment_engine.py (run LLM rubric evaluation as batch job)

- DB Tables: rubrics, rubric_criteria, rubric_levels, evidence_assessments, portfolio_snapshots

Three-Layer Assessment Model (from spec)

- Layer 1 — Rubric: teacher uploads own rubric; drives all grading and feedback

- Layer 2 — Taxonomy: Bloom's/Marzano/DoK/SOLO; used for learning objective design (optional)

- Layer 3 — Standards: TEKS/EALR/IB/custom; compliance documentation only (optional)

Estimated effort: 6–8 weeks. Prerequisite: Groups A and F completed first.

| Group F — V2 — Customizable Taxonomy & Standards System |  |
| --- | --- |
| SPEC + SEED DATA | seed_data.json (Marzano + Bloom's data) and setup-taxonomy.ps1 confirmed in peripateticware-bsl-v3-complete. No DB model code or UI components written yet. |

| Source File (CheckwCoWork) | Destination in App | Status |
| --- | --- | --- |
| peripateticware-bsl-v3-complete/seed_data.json | backend/data/seed_data.json | CONFIRMED |
| peripateticware-bsl-v3-complete/setup-taxonomy.ps1 | scripts/setup-taxonomy.ps1 | CONFIRMED |
| TAXONOMY_STANDARDS_CUSTOMIZATION_PLAN.md | (spec only) | PARTIAL |

What Exists vs. What Needs Building

- EXISTS: seed_data.json with Bloom's, Marzano, DoK, SOLO taxonomy data

- EXISTS: setup-taxonomy.ps1 to seed the database

- NEEDS BUILDING: DB models — Taxonomy, TaxonomyLevel, Standard, StandardSet, ActivityObjective

- NEEDS BUILDING: Admin UI for uploading custom taxonomy/standards frameworks

- NEEDS BUILDING: Teacher UI for selecting taxonomy when designing activities

- NEEDS BUILDING: Alembic migration for taxonomy tables

- NEEDS BUILDING: API routes for taxonomy CRUD

Estimated effort: 3–4 weeks. The seed data shortcut means data population is solved; architecture is the remaining work.

| Group G — Discovery / Scavenger Hunt Activity Type |  |
| --- | --- |
| DB ONLY — NEEDS FRONTEND | Alembic migration confirmed in peripateticware_discovery_activities_COMPLETE. 9 new columns added to activities table. Backend route and frontend UI not yet built. |

| Source File (CheckwCoWork) | Destination in App | Status |
| --- | --- | --- |
| peripateticware_discovery_activities_COMPLETE/migrations/ | backend/alembic/versions/ (ALREADY RUN) | CONFIRMED |
| peripateticware_discovery_activities_COMPLETE/Activity model | backend/models/database.py (ALREADY MERGED) | CONFIRMED |
| routes/discovery.py | backend/routes/discovery.py | MISSING |
| pages/DiscoveryBuilderPage.tsx | frontend/src/pages/DiscoveryBuilderPage.tsx | MISSING |
| pages/DiscoveryPlayerPage.tsx | frontend/src/pages/DiscoveryPlayerPage.tsx | MISSING |

DB Columns Already Added

- activity_type (enum: standard, discovery, project, field_note)

- discovery_clues (JSONB array of clue objects)

- discovery_target_count (integer — how many items to find)

- discovery_radius_meters (float — geofencing radius)

- discovery_requires_photo, discovery_requires_audio, discovery_requires_notes (boolean flags)

- discovery_completion_criteria (JSONB)

- discovery_hint_unlock_threshold (float 0–1)

- discovery_collaborative (boolean)

- discovery_teacher_reveals_answer (boolean)

Integration Steps

- Build backend/routes/discovery.py with CRUD endpoints for discovery activities and clue submissions

- Build DiscoveryBuilderPage.tsx — teacher-facing clue editor with map pin placement

- Build DiscoveryPlayerPage.tsx — student-facing scavenger hunt UI with geofencing

- Add routes to App.tsx: /teacher/activities/discovery/new and /student/discovery/:id

Estimated effort: 2–3 weeks. Backend is the smaller piece (~2 days); frontend map UI is the bulk of the work.

| Group H — Admin Panel Enhancement |  |
| --- | --- |
| READY TO DEPLOY | peripateticware-admin-panel delivery contains complete AdminPanel.tsx with .env editor and LLM test panel, plus FastAPI admin routes (admin.py) and admin DB models. Current app has AdminDashboard.tsx but lacks these features. |

| Source File (CheckwCoWork) | Destination in App | Status |
| --- | --- | --- |
| peripateticware-admin-panel/web/src/components/AdminPanel.tsx | frontend/src/components/AdminPanel.tsx (REPLACE or MERGE) | CONFIRMED |
| peripateticware-admin-panel/backend/app/routes/admin.py | backend/routes/admin.py (NEW) | CONFIRMED |
| peripateticware-admin-panel/backend/app/models/admin.py | backend/models/admin_models.py (NEW) | CONFIRMED |
| peripateticware-admin-panel/docker-compose.yml | docker-compose.yml (REFERENCE ONLY — do not replace) | CONFIRMED |

Features Unlocked by Deployment

- Environment Variable Editor: view all .env vars grouped by category with encrypted display for sensitive values (DATABASE_URL, API keys, JWT_SECRET)

- In-place .env editing with confirmation dialog and direct file persistence

- LLM Provider Testing: test Ollama or Claude with custom prompts; view response text and latency

- Admin audit log schema (admin_users, admin_sessions, admin_audit_logs tables)

- Role-based landing page tabs: Student / Teacher / Parent / Admin with mock activity data per role

Integration Steps

- Copy backend/app/routes/admin.py → backend/routes/admin.py (note path correction)

- Copy backend/app/models/admin.py → backend/models/admin_models.py

- In backend/main.py: add from routes.admin import router as admin_router and register it

- Decide: REPLACE frontend/src/components/AdminPanel.tsx (full swap) or MERGE env editor + LLM panel into existing AdminDashboard.tsx

- If replacing: update all imports in pages that reference AdminDashboard

- Run Alembic migration to create admin_users / admin_sessions / admin_audit_logs tables

- Test at /admin with credentials admin / admin123 (change in production!)

Admin API routes provided: POST /api/v1/admin/auth/login, GET /api/v1/admin/env, POST /api/v1/admin/env/{key}, POST /api/v1/admin/llm/test, GET /api/v1/admin/health

Estimated effort: 2–3 hours

| Group I — V3 Deployment Infrastructure |  |
| --- | --- |
| READY TO DEPLOY | peripateticware-bsl-v3-complete contains interactive setup wizards (PowerShell + Bash), 5 docker-compose variants, and deployment guides for home server / AWS / GCP. Ready to copy in. |

| Source File (CheckwCoWork) | Destination in App | Status |
| --- | --- | --- |
| peripateticware-bsl-v3-complete/setup-interactive.ps1 | scripts/setup-interactive.ps1 | CONFIRMED |
| peripateticware-bsl-v3-complete/setup-interactive.sh | scripts/setup-interactive.sh | CONFIRMED |
| peripateticware-bsl-v3-complete/docker-compose.yml | docker-compose.yml (REFERENCE — compare with existing) | CONFIRMED |
| peripateticware-bsl-v3-complete/docker-compose.home-server.yml | docker-compose.home-server.yml | CONFIRMED |
| peripateticware-bsl-v3-complete/docker-compose.aws.yml | docker-compose.aws.yml | CONFIRMED |
| peripateticware-bsl-v3-complete/docker-compose.gcp.yml | docker-compose.gcp.yml | CONFIRMED |
| peripateticware-bsl-v3-complete/docker-compose.ollama.yml | docker-compose.ollama.yml | CONFIRMED |

Setup Wizard Capabilities

- Interactive TUI (no manual config editing): prompts for deployment type, environment, LLM provider, network setup, storage paths

- Auto-generates .env.dev or .env.prod, startup script, and DEPLOYMENT_SUMMARY.md

- Supports: Home Server / AWS ECS Fargate / GCP Cloud Run

- LLM options: Ollama (host), Ollama Docker (GPU), Claude API, Hybrid fallback

- Cost profiles: Cost-first (batch default) / Balanced / Speed (on-demand always)

Integration Steps

- Copy the 5 docker-compose override files to the project root

- Compare new docker-compose.yml against existing — merge service definitions carefully

- Copy setup-interactive.ps1 and setup-interactive.sh to a scripts/ subdirectory

- Verify existing docker-compose.dev.yml and .prod.yml remain unchanged (they are dev overrides; the new files are deployment-target overrides)

Estimated effort: 1–2 hours

| Group J — React Native / Expo Mobile App (Student-Facing) |  |
| --- | --- |
| PARTIALLY INTEGRATED | android/ directory and app.json exist at project root. QUICK_REFERENCE.md documents full Expo + EAS workflow. Mobile build config (eas.json) and mobile/ source directory structure not confirmed. |

| Source File (CheckwCoWork) | Destination in App | Status |
| --- | --- | --- |
| (project root)/android/ | project root — ALREADY EXISTS | CONFIRMED |
| (project root)/app.json | project root — ALREADY EXISTS | CONFIRMED |
| (project root)/.expo/ | project root — ALREADY EXISTS | CONFIRMED |
| QUICK_REFERENCE.md EAS workflow | scripts/ or docs/ | PARTIAL |
| mobile/eas.json | eas.json at project root | MISSING |
| mobile/ source tree | project root (if Expo is root-level) | MISSING |

What's Needed to Complete

- Verify whether src/screens/ or mobile/src/screens/ is where the Expo app source lives — android/ at root suggests this is an Expo-managed project

- Create eas.json for EAS Build: eas init then configure preview and production profiles

- Wire mobile screens to the backend API (EXPO_PUBLIC_API_URL in mobile/.env or root .env)

- Run: npm start (or npx expo start) from project root and press 'a' for Android emulator

- Once working locally: eas build --platform android --build-type preview

Estimated effort: 1–2 weeks depending on how many screens need adapting to the current backend API.

| Group K — Parent Privacy Mobile App (React Native — AI-Privacy delivery) |  |
| --- | --- |
| BUILT — NOT YET INTEGRATED | AI-Privacy/routes/src/ contains a complete React Native parent-facing app with 7 screens, 5 Zustand stores, 4 services, and 2 hooks. This is a separate app from the student Expo app in Group J. Currently not in the main repo at all. |

Source: C:\Users\pcerd\Desktop\CheckwCoWork\AI-Privacy\routes\src\

Screens (7)

| Source File (CheckwCoWork) | Destination in App | Status |
| --- | --- | --- |
| AI-Privacy/routes/src/screens/LoginScreen.tsx | parent-app/src/screens/LoginScreen.tsx | CONFIRMED |
| AI-Privacy/routes/src/screens/RegisterScreen.tsx | parent-app/src/screens/RegisterScreen.tsx | CONFIRMED |
| AI-Privacy/routes/src/screens/DashboardScreen.tsx | parent-app/src/screens/DashboardScreen.tsx | CONFIRMED |
| AI-Privacy/routes/src/screens/ChildProgressScreen.tsx | parent-app/src/screens/ChildProgressScreen.tsx | CONFIRMED |
| AI-Privacy/routes/src/screens/NotificationsScreen.tsx | parent-app/src/screens/NotificationsScreen.tsx | CONFIRMED |
| AI-Privacy/routes/src/screens/SettingsScreen.tsx | parent-app/src/screens/SettingsScreen.tsx | CONFIRMED |
| AI-Privacy/routes/src/screens/ForgotPasswordScreen.tsx | parent-app/src/screens/ForgotPasswordScreen.tsx | CONFIRMED |

Zustand Stores (5)

| Source File (CheckwCoWork) | Destination in App | Status |
| --- | --- | --- |
| AI-Privacy/routes/src/stores/authStore.ts | parent-app/src/stores/authStore.ts | CONFIRMED |
| AI-Privacy/routes/src/stores/activityStore.ts | parent-app/src/stores/activityStore.ts | CONFIRMED |
| AI-Privacy/routes/src/stores/childrenStore.ts | parent-app/src/stores/childrenStore.ts | CONFIRMED |
| AI-Privacy/routes/src/stores/notificationStore.ts | parent-app/src/stores/notificationStore.ts | CONFIRMED |
| AI-Privacy/routes/src/stores/settingsStore.ts | parent-app/src/stores/settingsStore.ts | CONFIRMED |

Services & Infrastructure (6)

| Source File (CheckwCoWork) | Destination in App | Status |
| --- | --- | --- |
| AI-Privacy/routes/src/services/api.ts | parent-app/src/services/api.ts | CONFIRMED |
| AI-Privacy/routes/src/services/offlineQueue.ts | parent-app/src/services/offlineQueue.ts | CONFIRMED |
| AI-Privacy/routes/src/services/syncManager.ts | parent-app/src/services/syncManager.ts | CONFIRMED |
| AI-Privacy/routes/src/services/pushNotificationService.ts | parent-app/src/services/pushNotificationService.ts | CONFIRMED |
| AI-Privacy/routes/src/hooks/useOfflineSupport.ts | parent-app/src/hooks/useOfflineSupport.ts | CONFIRMED |
| AI-Privacy/routes/src/hooks/usePushNotifications.ts | parent-app/src/hooks/usePushNotifications.ts | CONFIRMED |

Common Components (2)

| Source File (CheckwCoWork) | Destination in App | Status |
| --- | --- | --- |
| AI-Privacy/routes/src/components/common/Button.tsx | parent-app/src/components/common/Button.tsx | CONFIRMED |
| AI-Privacy/routes/src/components/common/FormInput.tsx | parent-app/src/components/common/FormInput.tsx | CONFIRMED |

Decision Required Before Integration

- Option A: Standalone Parent App — create a separate Expo project (e.g., parent-app/) with its own package.json. Cleaner separation, separate App Store listing.

- Option B: Merge into existing Expo app — add a 'parent' role check at login and navigate to parent screens. Simpler deployment, single app.

- Option C: Web-only parent portal — the existing web app already has ParentDashboard.tsx. The React Native screens are additive for mobile parents.

Integration Steps (if Standalone App chosen)

- Create parent-app/ directory and run: npx create-expo-app parent-app --template blank-typescript

- Copy all files from AI-Privacy/routes/src/ into parent-app/src/

- Copy AI-Privacy/routes/src/App_original.tsx as App.tsx and update navigation structure

- Update parent-app/src/config/api.ts with correct backend URL

- Wire up the backend parent.py route (AI-Privacy/routes/parent.py — 22 KB) which provides the API

- Run: npm install && npx expo start from parent-app/

Estimated effort: 1–2 weeks (mainly API wiring and testing against the backend parent.py route).

# Integration Priority Order

Recommended sequence based on dependencies and effort:

| Phase | Groups | Total Effort | Why First |
| --- | --- | --- | --- |
| Phase 1 (fix app first) | Assessment doc P1 bugs (logout crash, API imports) | 2–4 hrs | App is partially broken — fix before adding features |
| Phase 2 (deploy ready code) | A + C + H + I | 6–10 hrs | Files confirmed on disk — copy-paste integration |
| Phase 3 (student experience) | B + G | 3–4 wks | Student preview + discovery activity type |
| Phase 4 (mobile) | J + K | 2–4 wks | Expo student app working; parent mobile decision |
| Phase 5 (advanced features) | D + F | 7–10 wks | Phase 7 scaffolding + taxonomy system |
| Phase 6 (full assessment) | E | 6–8 wks | Rubric system — highest value, highest effort |