PERIPATETICWARE Product Feature Assessment & Frontend Punch List May 2026 ¦ Static Code Analysis ¦ Confidential

# Executive Summary

This document is the result of a full static code analysis of the Peripateticware frontend codebase. The assessment covers two objectives:

- Identify all stubbed, incomplete, or unconnected features in the source code.

- Evaluate every user-facing route and dashboard link to determine what renders correctly and what is broken.

The application is a React/TypeScript (Vite) SPA with a FastAPI backend, supporting four user roles: Teacher, Student, Parent, and Admin. Each role has a dedicated dashboard and a set of sub-pages.

Key Findings at a Glance

- The active router (App.tsx) is missing 20+ routes — every broken dashboard link goes to 404.

- A fully-written 'Corrected AppRouter' exists at auth/AppRouter.tsx but is NEVER imported — it has zero effect on the live app.

- The Corrected AppRouter references 40+ page files that do not exist in the codebase.

- 5 existing pages import React hooks (useTeacher, useParent, useStudent, useApiData) that are not exported from api.ts — they crash on render.

- All 4 Settings pages call logout() from the wrong Zustand store — the method does not exist there, causing a runtime error.

- 3 components are explicitly labeled STUB EXPORT and render placeholder text only.

- 2 Activity Builders have TODO: Connect to actual API — save/update functions do nothing.

- The Forgot Password flow is a TODO comment with no frontend endpoint call.

# 1  Architecture Overview

Understanding the project layout is essential context for the issues identified below.

| Layer | Detail |
| --- | --- |
| Entry Point | frontend/src/main.tsx → App.tsx (the active router) |
| Framework | React 19 + TypeScript, Vite, React Router v6 |
| State | Zustand stores (stores/index.ts) — one per role + shared stores |
| API Layer | frontend/src/services/api.ts — REST client using axios |
| User Roles | TEACHER · STUDENT · PARENT · ADMIN |
| Active Router | src/App.tsx — imported by main.tsx, contains ~20 routes |
| Orphaned Routers | src/components/AppRouter.tsx, src/components/auth/AppRouter.tsx, src/components/teacher/AppRouter.tsx — NOT imported anywhere |

# 2  Stubbed & Incomplete Features

## 2.1  Explicit STUB Components

The following components are intentionally labeled 'STUB EXPORT' in their source files. They render only a placeholder text string.

| File | Renders | Replacement |
| --- | --- | --- |
| components/ActivityBuilder.tsx | "Activity Builder Stub" | Use ActivityBuilder-Updated.tsx or EnhancedActivityBuilder.tsx |
| components/ActivityPreview.tsx | "Activity Preview Stub" | Use teacher/ActivityPreview.tsx |
| components/LoadingSpinner.tsx | "Loading..." (empty) | Use common/LoadingSpinner.tsx |

## 2.2  Activity Builders — API Not Connected

Two Activity Builder components have full UI but their save/update handlers are not wired to any API. Saving an activity silently does nothing.

- components/ActivityBuilder-Updated.tsx — lines 202, 225: // TODO: Connect to actual API

- components/teacher/EnhancedActivityBuilder.tsx — lines 209, 232: // TODO: Connect to actual API

The correctly-wired ActivityManager.tsx (used by App.tsx routes) does call the API. The two TODO builders were likely written as improved replacements but never finished or swapped in.

## 2.3  'Coming Soon' Placeholder Routes

The old teacher/AppRouter.tsx (not connected to the live app) shows four intended features that render only placeholder text. None have page components built:

- /teacher/curriculum — 'Coming soon...'

- /teacher/classes — 'Coming soon...'

- /teacher/analytics — 'Coming soon...'

Note: /teacher/projects IS implemented in App.tsx with a real ProjectsPage component.

## 2.4  Forgot Password — TODO with No Implementation

The landing page LoginModal.tsx (line 120) has a 'Forgot password?' UI link with the comment: // TODO: Add forgot password endpoint

The backend has password_reset_service.py and routes/reset.py, so the backend is ready. The frontend call just needs to be wired.

# 3  Route Audit — Active Router (App.tsx)

The active router is src/App.tsx. The tables below show every route a dashboard attempts to navigate to compared against what is registered. Unregistered routes fall through to the 404 NotFoundPage.

## 3.1  Teacher Dashboard Routes

| ROUTE | PAGE FILE | STATUS |
| --- | --- | --- |
| /teacher | pages/TeacherDashboard.tsx | ROUTED ✓ |
| /teacher/activities | pages/teacher/ActivityListPage.tsx | ROUTED ✓ |
| /teacher/activities/new | components/teacher/ActivityManager | ROUTED ✓ |
| /teacher/activities/:id | components/teacher/ActivityManager | ROUTED ✓ |
| /teacher/activities/:id/edit | (same ActivityManager) | MISSING |
| /teacher/projects | pages/teacher/ProjectsPage.tsx | ROUTED ✓ |
| /teacher/projects/:id | pages/teacher/ProjectDetailPage | ROUTED ✓ |
| /teacher/tour | pages/teacher/TeacherTourPage | ROUTED ✓ |
| /teacher/submissions | pages/TeacherSubmissionsPage.tsx | EXISTS — not routed |
| /teacher/submissions/:id | (detail view needed) | MISSING |
| /teacher/students | (no page file exists) | MISSING |
| /teacher/students/:id | (no page file exists) | MISSING |
| /teacher/settings | pages/TeacherSettingsPage.tsx | EXISTS — not routed |
| /classes/:id | (no page file exists) | MISSING |
| /teacher/curriculum | (no page file exists) | MISSING |
| /teacher/analytics | (no page file exists) | MISSING |

## 3.2  Student Dashboard Routes

| ROUTE | PAGE FILE | STATUS |
| --- | --- | --- |
| /student | pages/StudentDashboard.tsx | ROUTED ✓ |
| /student/how-it-works | pages/student/StudentHowItWorksPage | ROUTED ✓ |
| /session/:id | pages/SessionPage.tsx | ROUTED ✓ |
| /student/activities | (no dedicated page file) | MISSING |
| /student/activities/:id | pages/StudentActivityDetailPage.tsx | EXISTS — not routed |
| /student/settings | pages/StudentSettingsPage.tsx | EXISTS — not routed |
| /student/progress | (no page file exists) | MISSING |
| /student/evidence | (no page file exists) | MISSING |
| /student/achievements | (no page file exists) | MISSING |
| /student/messages | (no page file exists) | MISSING |
| /student/help | (no page file exists) | MISSING |

## 3.3  Parent Dashboard Routes

| ROUTE | PAGE FILE | STATUS |
| --- | --- | --- |
| /parent | pages/ParentDashboard.tsx | ROUTED ✓ |
| /parent/features | pages/parent/ParentFeaturesPage | ROUTED ✓ |
| /parent/progress | pages/ParentProgressPage.tsx | EXISTS — not routed |
| /parent/settings | pages/ParentSettingsPage.tsx | EXISTS — not routed |
| /parent/messages | (no page file exists) | MISSING |
| /parent/calendar | (no page file exists) | MISSING |
| /parent/reports | (no page file exists) | MISSING |
| /parent/notifications | (no page file exists) | MISSING |
| /parent/help | (no page file exists) | MISSING |

## 3.4  Admin Dashboard Routes

| ROUTE | PAGE FILE | STATUS |
| --- | --- | --- |
| /admin | pages/AdminDashboard.tsx | ROUTED ✓ |
| /admin/privacy | pages/AdminPrivacyConfigPage | ROUTED ✓ |
| /admin/logs | pages/AdminAuditLogPage.tsx | ROUTED ✓ |
| /admin/settings | pages/AdminSettingsPage.tsx | EXISTS — not routed |
| /admin/users | (no page file exists) | MISSING |
| /admin/classes | (no page file exists) | MISSING |
| /admin/system | (no page file exists) | MISSING |
| /admin/analytics | (no page file exists) | MISSING |
| /admin/help | (no page file exists) | MISSING |

# 4  Pages That Exist But Are Broken or Unconnected

Several page files were built but are not routed, import missing hooks, or have bugs that cause runtime errors.

| Page File | Problem | Fix Required |
| --- | --- | --- |
| TeacherSubmissionsPage.tsx | Not routed. Imports useApiData and useTeacher from @/services/api — these hooks do not exist in api.ts. Will crash on render. | Add route + export useTeacher / useApiData from api.ts |
| TeacherActivityListPage.tsx | Not routed. Imports useApiData, useTeacher, ActivityQueryParams from api.ts — none exported. | Add route + export missing hooks/types |
| ParentProgressPage.tsx | Not routed. Imports useApiData and useParent from api.ts — not exported. | Add route + export useParent |
| StudentActivityDetailPage | Not routed. Imports useApiData and useStudent from api.ts — not exported. | Add route + export useStudent |
| TeacherSettingsPage.tsx | Not routed. Calls logout() from useTeacherStore() which has no logout method. Runtime crash on button click. | Add route. Change logout to useAuthStore().logout() |
| StudentSettingsPage.tsx | Not routed. Same logout() bug — calls useStudentStore().logout(). | Add route. Fix logout to useAuthStore() |
| ParentSettingsPage.tsx | Not routed. Same logout() bug — calls useParentStore().logout(). | Add route. Fix logout to useAuthStore() |
| AdminSettingsPage.tsx | Not routed. Same logout() bug — calls useAdminStore().logout(). | Add route. Fix logout to useAuthStore() |
| RegisterPage.tsx | Not routed. /signup uses SignUpScreen instead. Unclear if this is a duplicate or intended replacement. | Decide which signup component is canonical; remove the other |

# 5  The Orphaned 'Corrected AppRouter' Problem

This is the single most important integration issue in the codebase.

What Happened

- src/components/auth/AppRouter.tsx is labeled 'CORRECTED AppRouter — replaces placeholder routes with actual page components.'

- This file was intended to replace App.tsx as the main router, containing the full routing tree for all four roles.

- However, it was never imported into main.tsx or anywhere else. It has zero effect on the running application.

- main.tsx imports App.tsx directly. App.tsx has only ~20 routes versus the 60+ intended in the Corrected AppRouter.

- The Corrected AppRouter also references 40+ page files that do not yet exist in the codebase.

- A third orphaned router at src/components/teacher/AppRouter.tsx is also disconnected.

## 5.1  The 40 Missing Page Files Referenced by the Corrected AppRouter

These are imported in auth/AppRouter.tsx but do not exist on disk. If the router were integrated today it would crash immediately.

| pages/teacher/ActivityCreatePage | pages/parent/HelpPage |
| --- | --- |
| pages/teacher/SubmissionsPage | pages/parent/SettingsPage |
| pages/teacher/StudentRosterPage | pages/admin/UserManagementPage |
| pages/teacher/AnalyticsPage | pages/admin/ClassesPage |
| pages/teacher/LocationsPage | pages/admin/SystemHealthPage |
| pages/teacher/CurriculumPage | pages/admin/PrivacyConfigPage |
| pages/teacher/SettingsPage | pages/admin/AuditLogsPage |
| pages/student/ActivityListPage | pages/admin/AnalyticsPage |
| pages/student/ActivityDetailPage | pages/admin/SettingsPage |
| pages/student/ProgressPage | pages/admin/HelpPage |
| pages/student/EvidenceGalleryPage | components/teacher/TeacherDashboard |
| pages/student/AchievementsPage | components/student/StudentDashboard |
| pages/student/MessagesPage | components/parent/ParentDashboard |
| pages/student/HelpPage | components/admin/AdminDashboard |
| pages/student/SettingsPage | components/auth/Dashboard |
| pages/parent/ProgressPage | components/teacher/TeacherSettingsPage |
| pages/parent/MessagesPage | components/student/StudentSettingsPage |
| pages/parent/ReportsPage | components/parent/ParentSettingsPage |
| pages/parent/CalendarPage | components/admin/AdminSettingsPage |
| pages/parent/NotificationsPage | pages/LoginPage |

Recommendation: Either (A) build all 40 missing page files then integrate auth/AppRouter.tsx into main.tsx, or (B) continue extending App.tsx incrementally. Option B is lower-risk short-term.

# 6  Auth Flow Assessment

## 6.1  Login Flow (What Works)

The login flow in App.tsx uses a LoginScreenWrapper calling a local AuthService class. The flow is:

- User submits form → AuthService.login() tries three endpoint variants in sequence (/api/v1/auth/login, /api/auth/login, /auth/login).

- On success: token + user stored in localStorage as auth_token and auth_user. axios default Authorization header is set.

- The Vite dev server proxy rewrites /auth/* → /api/v1/auth/*, so auth endpoints resolve correctly in development.

- LoginScreen.tsx also has its own internal form logic using useAuthStore.login() directly — it is dual-wired. The wrapper props (onLogin, email, password, etc.) are optional, making behavior depend on which path wins.

## 6.2  Post-Login Role Redirect

After login, App.tsx routes the user to /teacher, /parent, /admin, or /student based on the lowercase role string. Role normalization (.toLowerCase()) is consistent in the switch statement. One concern: LoginScreen.tsx's internal auth path may navigate using a different code path that bypasses this normalization.

## 6.3  Signup Flow

Two signup components exist in parallel:

- components/auth/SignUpScreen.tsx — used by /signup route via SignUpScreenWrapper. Has role selection for TEACHER, STUDENT, PARENT (not ADMIN). Uses react-hook-form with zod validation.

- pages/RegisterPage.tsx — exists but is not routed. Unclear if it is a duplicate or an intended replacement.

# 7  API Service Layer Issues

services/api.ts exports named API objects (teacherApi, studentApi, parentApi, apiServices, etc.). Several pages were written expecting React hook wrappers that do not exist in this file.

| Missing Export | Imported By | Effect |
| --- | --- | --- |
| useApiData | TeacherSubmissionsPage, TeacherActivityListPage, ParentProgressPage, StudentActivityDetailPage | Runtime import crash |
| useTeacher | TeacherSubmissionsPage, TeacherActivityListPage | Runtime import crash |
| useParent | ParentProgressPage | Runtime import crash |
| useStudent | StudentActivityDetailPage | Runtime import crash |
| SubmissionQueryParams | TeacherSubmissionsPage | TypeScript compile error |
| ActivityQueryParams | TeacherActivityListPage | TypeScript compile error |

# 8  Master Punch List

Priority: P1 = Blocker (crash or auth failure), P2 = Broken (leads to 404 or wrong behavior), P3 = Missing (not yet built).

| PRI | AREA | ISSUE / TASK | STATUS |
| --- | --- | --- | --- |
| P1 | Auth | All 4 Settings pages call logout() from role-specific store (useTeacherStore, etc.) which has no logout method — runtime crash when logout is clicked. | Bug |
| P1 | API | useTeacher, useParent, useStudent, useApiData hooks + SubmissionQueryParams/ActivityQueryParams types are imported by 4 pages but missing from api.ts exports — compile/runtime crash. | Bug |
| P1 | Router | auth/AppRouter.tsx (the Corrected AppRouter) is not imported anywhere — 40+ page references have zero effect. App.tsx is the active router with only ~20 routes. | Integration |
| P2 | Teacher | /teacher/activities/:id/edit — route missing from App.tsx. Edit button on dashboard leads to 404. | Route |
| P2 | Teacher | /teacher/submissions — route missing. 'View All' submissions button leads to 404. Page file exists. | Route |
| P2 | Teacher | /teacher/settings — route missing. Settings button leads to 404. Page file exists. | Route |
| P2 | Teacher | /teacher/submissions/:id — no route, no page file. Grading individual submissions is inaccessible. | Route+Page |
| P2 | Student | /student/activities — route missing. 'View All' and 'Browse All' buttons lead to 404. | Route |
| P2 | Student | /student/activities/:id — route missing. Every activity card click leads to 404. Page file exists. | Route |
| P2 | Student | /student/settings — route missing. Settings button leads to 404. Page file exists. | Route |
| P2 | Parent | /parent/progress — route missing. 'Progress Reports' quick link leads to 404. Page file exists. | Route |
| P2 | Parent | /parent/settings — route missing. Settings button leads to 404. Page file exists. | Route |
| P2 | Parent | /parent/messages, /calendar, /reports, /notifications — all 4 quick-link buttons lead to 404. | Route+Page |
| P2 | Admin | /admin/settings — route missing. Settings button leads to 404. Page file exists. | Route |
| P2 | Admin | /admin/users — route missing. User Management nav card leads to 404. | Route+Page |
| P2 | Admin | /admin/classes, /system, /analytics, /help — all 4 nav cards lead to 404. | Route+Page |
| P2 | Activity | ActivityBuilder-Updated.tsx and EnhancedActivityBuilder.tsx have TODO: connect to API — save/update handlers do nothing silently. | API Wire |
| P2 | Auth | LoginScreen.tsx is dual-wired (wrapper props + internal useAuthStore hook). Inconsistency may cause silent login failures depending on render path. | Code |
| P2 | Stubs | ActivityBuilder.tsx and ActivityPreview.tsx are explicit stubs rendering placeholder text. Any import from these paths gets dummy output. | Stub |
| P2 | Stubs | LoadingSpinner.tsx is a stub. App-wide loading states show nothing instead of a spinner. | Stub |
| P3 | Teacher | /teacher/students + /teacher/students/:id — no route, no page file. 'View All' students is a dead end. | Build |
| P3 | Teacher | /teacher/curriculum — no page. Listed as 'Coming soon' in old router. | Build |
| P3 | Teacher | /teacher/analytics — no page. Listed as 'Coming soon' in old router. | Build |
| P3 | Teacher | /classes/:id — no route, no page. Class card clicks lead to 404. | Build |
| P3 | Student | /student/progress, /evidence, /achievements, /messages, /help — all missing pages. | Build |
| P3 | Parent | /parent/messages, /calendar, /reports, /notifications, /help — all missing pages. | Build |
| P3 | Admin | /admin/users, /classes, /system, /analytics, /help — all missing pages. | Build |
| P3 | Auth | Forgot password flow — TODO in LoginModal.tsx. Backend reset service exists; frontend call not wired. | Wire |
| P3 | Auth | RegisterPage.tsx is not routed. Determine if it should replace SignUpScreen or be removed. | Cleanup |
| P3 | Cleanup | Three orphaned AppRouter files should be removed or one made canonical. | Cleanup |

# 9  Recommended Fix Sequence

Work in this order to unblock the most functionality with the least risk.

Phase 1 — Stop the Crashes (P1)

- Fix logout() calls in all 4 Settings pages — change useTeacherStore().logout() etc. to useAuthStore().logout().

- Add missing exports to api.ts: useApiData hook, useTeacher / useParent / useStudent wrappers, SubmissionQueryParams and ActivityQueryParams types.

- Verify the app builds clean: run npm run build in /frontend and confirm zero TypeScript errors.

Phase 2 — Wire Existing Pages (P2 routes)

- Add 9 missing routes to App.tsx for pages that already exist: /teacher/settings, /teacher/submissions, /teacher/activities/:id/edit, /student/activities, /student/activities/:id, /student/settings, /parent/progress, /parent/settings, /admin/settings.

- Wire ActivityBuilder-Updated.tsx save/update handlers to the existing apiServices.activities.create() and .update() in api.ts.

- Replace stub components: ActivityBuilder.tsx → ActivityBuilder-Updated.tsx, LoadingSpinner.tsx → common/LoadingSpinner.tsx.

Phase 3 — Build Missing Pages (P3 features)

- Build missing admin sub-pages: UserManagementPage, ClassesPage, SystemHealthPage, AnalyticsPage, HelpPage.

- Build missing parent sub-pages: MessagesPage, CalendarPage, ReportsPage, NotificationsPage, HelpPage.

- Build missing student sub-pages: ProgressPage, EvidenceGalleryPage, AchievementsPage, MessagesPage, HelpPage.

- Build missing teacher sub-pages: StudentRosterPage, StudentDetailPage, CurriculumPage, AnalyticsPage, ClassDetailPage.

- Wire forgot password flow in LoginModal.tsx to backend /api/v1/auth/reset endpoint.

Phase 4 — Router Cleanup (optional)

- Once all page files exist, replace App.tsx routing with the already-written auth/AppRouter.tsx (or continue extending App.tsx).

- Remove orphaned router files (components/AppRouter.tsx, teacher/AppRouter.tsx) to eliminate confusion.

- Resolve the RegisterPage.tsx vs SignUpScreen.tsx duplication.

— End of Assessment —